BEXIEMART

Production Readiness Report

Date: August 25, 2026
Prepared for: Stakeholders & Leadership
Scope: Full platform (Mobile, Backend API, Admin Dashboard)
Classification: Internal — Confidential

# 1. Executive Summary

Bexiemart is a campus-focused e-commerce marketplace connecting customers, vendors, and dispatch riders through a mobile application, backed by a cloud API and an admin dashboard.

Verdict: The platform is engineering-complete and launch-ready from a code perspective. All 13 items from the production-readiness remediation program (Phases 1–3) have been closed, including every critical and high-priority security finding.

What remains is operational, not developmental: obtaining production credentials (Paystack live keys, Apple/Google developer accounts), deploying infrastructure secrets, submitting apps to the stores, and running end-to-end smoke tests against production.

| Area | Status | Owner Type |
| --- | --- | --- |
| Security remediation (Phases 1–3) | COMPLETE — 13/13 items closed | Engineering |
| CI/CD pipeline & quality gates | COMPLETE — enforced on all 4 packages | Engineering |
| Deployment configuration | COMPLETE — Railway, Fly.io, Docker ready | Engineering |
| Payments go-live | PENDING — live keys + webhook registration | Business/Ops |
| App Store / Play Store submission | PENDING — accounts, review cycles | Business/Ops |
| Production environment & seeding | PENDING — env vars + super-admin seed | Ops |
| Post-deploy smoke tests | PENDING — 4 role-based flows | QA/Ops |

Estimated time to launch: days of operational work rather than weeks of development. The longest external dependency is mobile app-store review (typically 2–7 days per store).

# 2. Platform Overview

| Component | Technology | Purpose |
| --- | --- | --- |
| Mobile app | Expo SDK 54 / React Native 0.81 | Customer shopping, vendor tools, dispatcher tasks |
| Backend API | NestJS 10 + Prisma 7 + PostgreSQL 16 | 180+ REST endpoints, WebSocket real-time |
| Admin dashboard | Next.js 16 + React 19 + Tailwind 4 | 30+ pages of operational administration |
| Shared package | Zod schemas | Single source of validation truth across apps |

Key capabilities:

Marketplace: products, services, food ordering, flash sales, collections, reels (short video)

Payments: Paystack card/mobile-money with escrow and vendor payouts

Auth: Better-Auth — email/password, Google OAuth, phone OTP, two-factor authentication

Logistics: dispatcher job matching, live tracking, Google Maps routing with fallback

Real-time: Socket.IO namespaces for chat, delivery tracking, and admin monitoring

Observability: Sentry error tracking, PostHog analytics and feature flags, Winston logging

Security: Helmet headers, CORS whitelist, global rate limiting, SSRF guard, input sanitization, HTTPS enforcement, argon2 wallet PINs

# 3. Completed Work — Production Readiness Program

A formal security-and-quality audit produced 32 findings across four severity tiers. Remediation was executed in three phases; the final outstanding register is now fully closed.

## 3.1 Critical & High Severity (security blockers)

HTTPS enforcement behind reverse proxy with trusted-proxy configuration

Secure Paystack webhook — HMAC signature verification on raw request bodies

Global rate limiting plus stricter auth-endpoint limits; brute-force lockout retained

Helmet security headers (XSS, clickjacking, MIME-sniffing protection)

Financial mutations wrapped in database transactions with concurrency control

Strict input validation on all request payloads; upload MIME/size whitelisting

Hardened session storage — SecureStore on native, XSS-safe storage on web

Structured audit logging for sensitive operations (role changes, withdrawals, admin actions)

## 3.2 Medium Severity (operational hardening)

Mandatory email verification gating vending, withdrawals, and admin actions

Wallet PIN migration from bcrypt to argon2id with failure-freeze logic

Dispatcher GPS bounds validation (±500 m plausibility window)

Database connection pooling, statement timeouts, slow-query logging

Per-environment API URLs wired into every mobile build profile

Error monitoring (Sentry) provisioned for server and mobile with source maps

## 3.3 Low Severity (polish & scalability)

Feature flags via PostHog for gradual rollouts

Full Docker/deployment configuration (Dockerfiles, Compose, Fly.io, Railway)

Flash-sale activation moved to scheduled jobs instead of query-time checks

Accessibility labels on interactive mobile elements

Over-the-air update channel (EAS Update) enabling patches without store resubmission

## 3.4 Continuous Integration & Quality Gates

Every pull request runs type-checking, linting, and tests across all four workspaces. The server enforces coverage-gated tests; mobile builds must pass coverage thresholds (30% lines/statements, 25% branches); the admin app must compile a full production build.

# 4. Remaining Work Before Launch

The following items constitute the launch-day checklist. None require further product code except where noted; all are credential, configuration, or deployment activities.

## 4.1 Payments Go-Live (the revenue gate)

Swap Paystack test keys for live keys in all mobile build profiles and server environment

Register the live webhook URL with Paystack and verify HMAC secret alignment

Execute one real end-to-end payment and vendor payout; confirm escrow accounting

## 4.2 Mobile Store Submission

Replace placeholder App Store Connect identifiers (ascAppId, appleTeamId) with real values

Provision Play Console service-account key (kept out of version control)

Build and submit production Android App Bundle and iOS package; await review

## 4.3 Server & Infrastructure

Configure production environment on Railway: database URL, auth secrets, Paystack/Cloudinary keys, SMTP

Confirm health-check passes post-deploy and database migrations execute

Seed super-admin account, system user, and launch banners

## 4.4 Admin Dashboard

Deploy admin to Vercel with production API URLs

Verify admin origin is registered in server trusted-origin list (CSRF protection)

Confirm httpOnly-cookie admin authentication works end-to-end

## 4.5 Production Smoke Tests

Customer journey: browse → cart → live checkout → order tracking

Vendor journey: product creation → order fulfilment → PIN-verified withdrawal

Dispatcher journey: job acceptance → delivery → withdrawal

Reels: real video upload, playback, and commenting

## 4.6 Engineering Housekeeping

Merge the production-readiness branch to main after final CI pass

Push two local commits currently pending due to a network restriction

# 5. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Apple App Store review delay or rejection | Medium | High | Submit iOS first; use EAS OTA updates for fast fixes; Android reaches market sooner |
| Paystack live onboarding / KYC friction | Medium | High | Begin business verification immediately; payments gate all revenue |
| Launch-day configuration errors (env vars, webhooks) | Medium | High | Follow the launch checklist verbatim; rehearse on staging profile first |
| Untested production integrations (email, SMS OTP) | Low | Medium | Cover both in pre-launch smoke tests before public announcement |
| Branch divergence between release branch and main | Low | Medium | Merge promptly once CI is green; freeze main during launch week |

# 6. Recommended Launch Sequence

| Phase | Activities | Indicative Duration |
| --- | --- | --- |
| Week 1 — Credentials & Infra | Paystack live onboarding; Apple/Play accounts; Railway env config; admin deploy; seed data | 3–5 working days |
| Week 2 — Submission & Verification | Production builds; store submissions; internal smoke tests on production; fix findings | 3–5 working days |
| Week 3 — Review Buffer & Launch | Store review windows; marketing assets; soft launch to campus cohort; monitor Sentry/PostHog | Review-dependent (2–7 days) |

# 7. Supporting Evidence

OUTSTANDING-CHECKLIST.md — remediation register showing 13/13 items closed

AUDIT-CHECKLIST.md — original 32-finding audit inventory

docs/LAUNCH-CHECKLIST.md — the remaining operational tasks detailed in Section 4

docs/TECHNICAL_PRODUCTION_READINESS_REPORT.md — full architecture and stack documentation

CI pipeline (.github/workflows/ci.yml) — four gated jobs: shared, server, mobile, admin

EAS build profiles — production, preview, device, and mock (offline UI-testing APK)

A dedicated offline “mock-mode” Android APK exists for design and UX review without any backend dependency; stakeholders can evaluate the interface independently of launch progress.