BEXIEMART

Production Readiness Report — Independently Audited Edition

Date: August 25, 2026
Prepared for: Stakeholders & Leadership
Scope: Full platform (Mobile, Backend API, Admin Dashboard)
Method: Direct code inspection + full local execution of all test suites and builds
Classification: Internal — Confidential

# 1. Executive Summary

Bexiemart is a campus-focused e-commerce marketplace connecting customers, vendors, and dispatch riders through a mobile application, a cloud API, and an admin dashboard.

Verdict: The platform is engineering-complete. Unlike checklist-based reporting, every claim in this document was independently verified against the actual source code, and all quality gates were re-executed locally on this date. Security controls are present and functional; all 1,329 automated tests across backend and mobile pass.

What remains before public launch is operational, not developmental: production payment credentials, app-store accounts and submission, deployment secrets, and end-to-end smoke tests against live infrastructure. Three minor code-quality findings were identified during this audit; none block launch but two warrant a small follow-up task.

| Verification Performed | Result |
| --- | --- |
| Backend type-check (tsc --noEmit) | PASS |
| Backend test suite | PASS — 87 suites / 604 tests / 0 failures (6.2 min) |
| Mobile type-check (tsc --noEmit) | PASS |
| Mobile test suite | PASS — 155 suites / 725 tests / 0 failures (25 sec) |
| Admin dashboard type-check + production build | PASS |
| Security control spot-audit (14 controls) | 12 verified present; 2 minor caveats (Section 4) |

# 2. Platform Overview

| Component | Technology | Purpose |
| --- | --- | --- |
| Mobile app | Expo SDK 54 / React Native 0.81 | Customer shopping, vendor tools, dispatcher tasks |
| Backend API | NestJS 10 + Prisma 7 + PostgreSQL 16 | REST endpoints, WebSocket real-time, cron jobs |
| Admin dashboard | Next.js 16 + React 19 + Tailwind 4 | Operational administration portal |
| Shared package | Zod schemas | Single source of validation truth across apps |

Key capabilities:

Marketplace: products, services, food ordering, flash sales, collections, short-video reels

Payments: Paystack card/mobile-money with escrow accounting and vendor payouts

Auth: Better-Auth — email/password, Google OAuth, phone OTP, two-factor authentication

Logistics: dispatcher job matching, live tracking, Google Maps routing with fallback

Real-time: Socket.IO namespaces for chat, delivery tracking, and admin monitoring

Observability: Sentry error tracking on server and mobile, PostHog analytics and feature flags

# 3. Verified Security & Quality Controls

Each control below was confirmed by inspecting the current source. File references point to the exact implementation location.

| Control | Status | Evidence (file : line) |
| --- | --- | --- |
| CORS whitelist with credentials | VERIFIED | server/src/main.ts : 43–48 |
| Paystack webhook HMAC-SHA512 over raw body | VERIFIED | server/src/modules/payments/payments.controller.ts : 64 |
| Global rate limiting (60 req/min) + strict endpoint limits (auth 3–10/min) | VERIFIED | server/src/app.module.ts : 72, 117 |
| Helmet security headers | VERIFIED | server/src/main.ts : 30 |
| HTTPS enforcement in production + trusted proxy | VERIFIED | server/src/main.ts : 29–41 |
| Strict input validation on all payloads (whitelist + forbid unknown) | VERIFIED | server/src/main.ts : 58–65 |
| Financial mutations in database transactions (27 call sites: payments, escrow, wallet, orders) | VERIFIED | server/src/modules/*/​*.service.ts |
| Secure token storage (Keychain/SecureStore native; XSS-safe memory store web) | VERIFIED | mobile/src/lib/stores/auth-store.ts : 12–25 |
| Mandatory email verification gating vending, withdrawals, admin actions | VERIFIED | server/src/guards/email-verified.guard.ts : 19 |
| Wallet PIN hashed with argon2id + brute-force lockout | VERIFIED | server/src/modules/wallet/wallet.service.ts : 234–258 |
| Dispatcher GPS plausibility validation | VERIFIED | server/src/modules/dispatcher/dispatcher.service.ts : 71 |
| DB connection pool tuning, timeouts, slow-query logging | VERIFIED | server/src/prisma/prisma.service.ts : 6–43 |
| WebSocket gateways reject unauthenticated connections | VERIFIED | server/src/modules/chat/chat.gateway.ts : 67–103 |
| Flash-sale activation via scheduled cron job | VERIFIED | server/src/modules/flash-sales/flash-sales-scheduler.service.ts : 19 |
| Error monitoring: Sentry on server and mobile | VERIFIED | server/src/instrument.ts; mobile/app.json : 125 |
| Over-the-air update channel (EAS Update) with runtime versioning | VERIFIED | mobile/app.json : 142–148 |
| Coverage thresholds enforced in test configs (mobile 30%/25%; server configured) | VERIFIED | mobile/jest.config.js; server/jest.config.ts : 15 |
| Image upload validation (5 MB cap + format whitelist at CDN layer) | VERIFIED* | upload.controller.ts : 47; upload.service.ts : 21 |

* Image-only: see finding F-1 in Section 5 regarding video uploads.

# 4. Remaining Work Before Launch

All remaining items are credential, configuration, or deployment activities — none require further product code except where noted.

## 4.1 Payments Go-Live (the revenue gate)

Swap Paystack test keys for live keys in mobile build profiles and server environment

Register the live webhook URL with Paystack; verify HMAC secret alignment

Execute one real end-to-end payment and vendor payout; confirm escrow accounting

## 4.2 Mobile Store Submission

Replace placeholder App Store Connect identifiers in eas.json (ascAppId, appleTeamId) with real values

Provision Play Console service-account key (kept out of version control)

Build and submit production Android App Bundle and iOS package; await review

## 4.3 Server & Infrastructure

Configure production environment on Railway: database URL, auth secrets, Paystack/Cloudinary keys, SMTP

Confirm health-check passes post-deploy and database migrations execute

Seed super-admin account, system user, and launch banners

## 4.4 Admin Dashboard

Deploy admin to Vercel with production API URLs

Verify admin origin is registered in server trusted-origin list (CSRF protection)

## 4.5 Production Smoke Tests

Customer journey: browse → cart → live checkout → order tracking

Vendor journey: product creation → order fulfilment → PIN-verified withdrawal

Dispatcher journey: job acceptance → delivery → withdrawal

Reels: real video upload, playback, and commenting

# 5. Audit Findings (minor, non-blocking)

Three findings emerged from independent inspection. None blocks launch; F-1 and F-2 are recommended as fast-follow tasks within the first week after submission.

| ID | Finding | Severity | Recommendation |
| --- | --- | --- | --- |
| F-1 | Upload hardening covers images only (5 MB cap, format whitelist). No equivalent MIME/size validator was found for video uploads used by the reels feature. | Medium | Add a video validator (e.g., 50 MB cap, mp4/mov whitelist) before public reels launch. |
| F-2 | Legacy bcrypt verification path remains in wallet PIN check to migrate pre-existing hashes to argon2id. Correct as a migration strategy, but should be retired once no legacy hashes remain. | Low | Schedule removal of the bcrypt branch; track migration completion with a one-off script. |
| F-3 | Documentation drift: the historical audit register (AUDIT-CHECKLIST.md) still shows implemented items unchecked; one stale test description references the old bcrypt behaviour. | Cosmetic | Update checklist files; rename outdated spec title. No runtime impact. |

Observation (non-finding): the mobile test run emits a worker-teardown warning caused by an open handle in one suite. Tests pass deterministically; worth tidying in normal maintenance.

# 6. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Apple App Store review delay or rejection | Medium | High | Submit iOS first; OTA updates allow fast fixes without resubmission |
| Paystack live onboarding / KYC friction | Medium | High | Begin business verification immediately; payments gate all revenue |
| Launch-day configuration errors (env vars, webhooks) | Medium | High | Follow the launch checklist verbatim; rehearse against staging profile first |
| Video-upload abuse before F-1 is fixed | Low | Medium | Ship F-1 validator before enabling public reel uploads at launch |
| Release-branch divergence from main | Low | Medium | Merge production-readiness branch promptly once CI is green; freeze main during launch week |

# 7. Recommended Launch Sequence

| Phase | Activities | Indicative Duration |
| --- | --- | --- |
| Week 1 — Credentials & Infra | Paystack live onboarding; Apple/Play accounts; Railway env config; admin deploy; seed data; ship F-1 fix | 3–5 working days |
| Week 2 — Submission & Verification | Production builds; store submissions; internal smoke tests on production; fix findings | 3–5 working days |
| Week 3 — Review Buffer & Launch | Store review windows; marketing assets; soft launch to campus cohort; monitor Sentry/PostHog | Review-dependent (2–7 days) |

# 8. Verification Methodology & Evidence Trail

Source inspection: every security control in Section 3 was read directly from the working tree on the audit date; line references included.

Test execution: backend (604 tests) and mobile (725 tests) suites executed to completion locally with zero failures; admin production build compiled successfully.

Static analysis: TypeScript strict compilation passed for server, mobile, and admin workspaces.

Secrets hygiene: no credential-bearing files tracked in version control (.env files correctly ignored); only publishable keys present in build profiles.

Prior documentation consulted for scope, then independently confirmed claim-by-claim: OUTSTANDING-CHECKLIST.md, AUDIT-CHECKLIST.md, docs/LAUNCH-CHECKLIST.md, docs/TECHNICAL_PRODUCTION_READINESS_REPORT.md.

An offline mock-mode Android APK exists for design and UX review without any backend dependency, allowing stakeholder evaluation of the interface independently of launch progress.