# Bexiemart Non-Technical Production Readiness Report

# BEXIEMART — NON-TECHNICAL PRODUCTION READINESS REPORT

Date: July 20, 2026 | Version: Pre-Production Audit | Classification: Internal

## 1. Executive Summary

Bexiemart is a campus-focused e-commerce marketplace designed for the Ghanaian market. It enables customers to shop from local vendors, order food from restaurants, book services, and hire delivery dispatchers — all from a single mobile app. The platform supports four user roles: Customer, Vendor, Dispatcher, and Admin.

The platform is technically mature with ~95% of planned features built. The core commerce loop (browse → cart → checkout → payment → delivery → review) is fully functional. The payment system supports Ghana's primary digital payment methods: mobile money (MTN, Vodafone, AirtelTigo), bank transfers, and card payments via Paystack.

The platform is NOT yet production-ready due to three critical blockers: email delivery infrastructure, maps API provisioning, and exposed secrets. All three are fixable within 1-2 days of focused work.

## 2. What Bexiemart Is

### The Problem

Campus students and young professionals in Ghana struggle to discover and shop from local vendors, order food, book services, and get deliveries — all in one place. Existing solutions are fragmented: Jumia for electronics, Bolt for rides, WhatsApp for vendor communication.

### The Solution

Bexiemart is a single mobile app that combines:

• Marketplace — browse and buy from multiple campus vendors

• Food ordering — order from local restaurants

• Service booking — book haircuts, repairs, and other services

• Delivery dispatch — hire riders for parcel and order delivery

• Digital wallet — top up, transfer, and pay with your phone

• Social commerce — watch reels, view stories, follow vendors

### Target Market

Ghanaian university campuses and surrounding communities. Primary payment method: Mobile Money (MoMo).

## 3. User Roles & Capabilities

### Customers

• Browse and search products from multiple vendors

• Add to cart, checkout with card, MoMo, bank transfer, or wallet

• Track deliveries in real-time on a live map

• Order food from restaurants with a separate food cart

• Book vendor services (haircuts, repairs, etc.)

• Watch social reels and stories from vendors

• Use a digital wallet with top-up, transfer, and withdrawal

• Earn loyalty points (BexieCoins) on purchases

• Refer friends and earn rewards

• Chat with vendors and support

• Submit support tickets

### Vendors

• Create a shop with logo, banner, and business hours

• List products with multiple images

• Manage food items and restaurant profile

• List services with pricing and availability

• Manage orders and update status

• Track earnings with analytics

• Hire and manage staff with permission controls

• Create coupons and promotions

• Respond to customer reviews

• Create social content (reels and stories)

• Upload verification documents

### Dispatchers (Riders)

• View available delivery tasks on a map

• Accept tasks and navigate to pickup/dropoff

• Update delivery status through the workflow

• Share real-time location with customers

• Track earnings and withdraw funds

• View performance analytics

### Admins

• View platform dashboard (revenue, orders, users, vendors)

• Manage users (ban/unban, role changes)

• Approve or suspend vendors

• Manage dispatcher fleet

• Oversee orders and resolve disputes

• Create flash sales, banners, and coupons

• Moderate content (reels, reviews)

• Configure platform settings (commission rates, delivery pricing)

• Manage admin team (super-admin only)

• Export CSV reports

## 4. Business Model & Revenue

### Revenue Streams

| Stream | How It Works | Current Default |
| --- | --- | --- |
| Platform Commission | Percentage deducted from each vendor sale | 5% per order |
| Delivery Fees | Dynamic pricing based on distance, vehicle type, and demand | Base fare + per-km + per-minute |
| Withdrawal Fees | Small fee when vendors/dispatchers withdraw funds | Configurable |
| Promotional Fees | Vendors pay for featured placement (banners, flash sales) | TBD |

### Payment Methods Supported

| Method | Provider | Coverage |
| --- | --- | --- |
| MTN Mobile Money | Paystack | Ghana-wide |
| Vodafone Mobile Money | Paystack | Ghana-wide |
| AirtelTigo Money | Paystack | Ghana-wide |
| Debit/Credit Card | Paystack | Visa, Mastercard |
| Bank Transfer | Paystack | All Ghana banks |
| Wallet Balance | Internal | Bexiemart users |
| BexieCoins (Loyalty) | Internal | Earned on purchases |

### Escrow System

• When a customer pays, funds are held in escrow per vendor

• Platform commission is deducted automatically

• Vendor receives payout after delivery confirmation

• Admin can intervene for disputes (refund or release)

## 5. Feature Summary by User Role

### Customer Journey

1. Discover → Browse home screen with categories, banners, flash sales

2. Search → Find products by name, category, or vendor

3. Cart → Add items from multiple vendors

4. Checkout → Select delivery address, payment method, apply coupons

5. Pay → Pay with card, MoMo, bank, or wallet

6. Track → Real-time delivery tracking on a live map

7. Receive → Confirm delivery, rate product/vendor

8. Engage → Watch reels, follow vendors, earn BexieCoins

### Vendor Journey

1. Onboard → Create shop, upload documents, set business hours

2. List → Add products with images, pricing, descriptions

3. Receive Orders → Get notified of new orders

4. Fulfill → Process and ship orders

5. Get Paid → Earnings credited to wallet after escrow release

6. Grow → Create promotions, manage staff, respond to reviews

### Dispatcher Journey

1. Go Online → Toggle availability status

2. Browse Tasks → View available deliveries on a map

3. Accept → Pick up a task and navigate to pickup

4. Deliver → Update status through pickup → dropoff workflow

5. Get Paid → Earnings credited to wallet

## 6. Platform Highlights

### Competitive Advantages

• All-in-one: Marketplace + food + services + delivery in one app

• Campus-first: Designed for the campus community

• Ghana-native: MoMo support, GHS currency, local delivery

• Social commerce: Reels, stories, vendor follows drive engagement

• Digital wallet: P2P transfers, loyalty points, instant withdrawals

• Real-time tracking: Live map with driver location during delivery

• Multi-vendor escrow: Buyer protection with automatic commission handling

### Technical Quality Indicators

• 57 database models — comprehensive data architecture

• 180+ API endpoints — full-featured backend

• 30+ admin dashboard pages — complete platform management

• 4 role-based experiences — customer, vendor, dispatcher, admin

• Real-time messaging — chat with typing indicators and read receipts

• 3 WebSocket namespaces — chat, delivery tracking, admin events

• Enterprise security — 2FA, SSRF protection, input sanitization, rate limiting

• Monitoring — Sentry error tracking, PostHog analytics, structured logging

## 7. What's NOT Ready (Blockers)

### Blocker 1: Email Delivery Broken

Severity: CRITICAL

The platform sends emails via SMTP (Titan Mail), but Railway blocks SMTP ports. This means:

• Users cannot receive email verification links

• Users cannot receive password reset emails

• Users cannot receive order confirmation emails

What works: SMS-based OTP via Arkesel still works for login verification. But all other transactional emails are broken.

Fix: Switch to Resend (an email API that works over HTTPS, which Railway does NOT block). Estimated effort: 1 day.

### Blocker 2: Maps API Not Provisioned

Severity: CRITICAL

The Google Maps API key is not configured for production. This means:

• Delivery pricing uses estimated distances (not real road distances)

• Customers cannot see the actual route on the map during tracking

• Address search (geocoding) doesn't work

• ETA estimates are unreliable guesses

What works: A basic Haversine fallback provides rough distance estimates. The UI still displays maps with pickup/dropoff markers.

Fix: Provision a Google Maps Platform API key. Estimated effort: 30 minutes + ~$200/month for usage.

### Blocker 3: Secrets Exposed

Severity: CRITICAL

Environment files containing API keys, database passwords, and service credentials exist in the repository and may have been committed to git history. This includes:

• Database connection string with password

• Paystack API keys

• Google OAuth credentials

• Cloudinary API secret

• SMTP password

• Sentry and PostHog API keys

What this means: Anyone with access to the repository history can access the database, impersonate the platform on Paystack, or abuse other services.

Fix: Rotate all credentials immediately, purge .env files from git history, and use Railway's environment variables for production config. Estimated effort: 2 hours.

## 8. What's NOT Ready (Important but Not Blocking)

### No CI/CD Pipeline

Tests exist but must be run manually. No automated testing before deployment. Breaking changes can reach production without detection.

### Admin App Untested

The admin dashboard has only 2 test files across 48+ source files. Bugs in the admin panel could cause financial errors, incorrect vendor approvals, or missed disputes.

### No Load Testing

No evidence of stress testing. Unknown how the platform performs under load (flash sales, peak ordering hours, concurrent deliveries).

### Push Notifications Not Sending

The mobile app registers push tokens, but no server-side push notification sending service was found. Users won't receive proactive notifications about orders, messages, or promotions.

### No Privacy Policy / Terms of Service

Required for app store submission and legal compliance. Not found in the repository.

### No App Store Preparation

No screenshots, descriptions, or store listings prepared for Google Play or Apple App Store submission.

## 9. Market Readiness Assessment

| Aspect | Status | Notes |
| --- | --- | --- |
| Product-market fit | STRONG | Campus e-commerce + delivery + food + services is a clear gap |
| Payment readiness | READY | All Ghana payment methods supported via Paystack |
| User experience | GOOD | Polished UI with error handling, loading states, offline support |
| Admin capabilities | GOOD | Full platform management dashboard |
| Revenue model | DEFINED | Commission + delivery fees + wallet fees |
| Market localization | STRONG | Ghana-focused: MoMo, GHS, local delivery, campus community |
| Email/communication | BROKEN | Email delivery fails on Railway |
| Maps/location | DEGRADED | Works but inaccurate without API key |
| Legal compliance | MISSING | No privacy policy, no terms of service |
| App store readiness | NOT STARTED | No store listings, screenshots, or metadata |
| Customer support | READY | In-app ticket system with categories, priority, and rating |

## 10. Competitive Landscape

| Feature | Bexiemart | Jumia | Bolt Food | WhatsApp Vendors |
| --- | --- | --- | --- | --- |
| Multi-vendor marketplace | YES | YES | NO | INFORMAL |
| Food ordering | YES | YES | YES | INFORMAL |
| Service booking | YES | NO | NO | INFORMAL |
| Delivery dispatch | YES | YES (JumiaPay) | YES | SELF-PICKUP |
| Digital wallet | YES | NO | YES (Bolt) | MOBILE MONEY |
| Social commerce | YES (Reels/Stories) | NO | NO | GROUP CHATS |
| Campus focus | YES | NO | NO | YES |
| MoMo support | YES | YES | YES | YES |
| Escrow protection | YES | YES | YES | NO |
| Loyalty program | YES (BexieCoins) | NO | NO | NO |

## 11. Non-Technical Readiness Score

| Category | Score | Notes |
| --- | --- | --- |
| Feature completeness | 9/10 | All planned features built |
| Payment readiness | 9/10 | All Ghana payment methods supported |
| User experience | 8/10 | Polished UI, error handling, loading states |
| Admin capabilities | 8/10 | Comprehensive platform management |
| Revenue model | 8/10 | Commission + delivery fees + wallet fees |
| Market localization | 9/10 | Ghana-focused: MoMo, GHS, local delivery |
| Email/communication | 4/10 | Email broken on Railway, SMS works |
| Maps/location | 5/10 | Code ready, API key missing |
| Security posture | 7/10 | Strong app-level security, secrets exposure risk |
| Operational readiness | 5/10 | No CI/CD, no load testing, no runbooks |
| App store readiness | 3/10 | No store listing, screenshots, or privacy policy |
| Documentation | 5/10 | Internal docs exist, no user/developer docs |

Overall Non-Technical Readiness: 6.5 / 10

## 12. Recommended Pre-Launch Checklist

### Must-Fix Before Launch (Critical)

• [ ] Fix email delivery — Integrate Resend API to bypass Railway SMTP blocking

• [ ] Provision Google Maps API key — Enable Routes API + Geocoding API for accurate delivery

• [ ] Rotate all secrets — Database password, API keys, SMTP credentials

• [ ] Purge .env from git history — Use BFG Repo-Cleaner

• [ ] Create Privacy Policy — Required for app stores and legal compliance

• [ ] Create Terms of Service — Required for app stores

### Should-Fix Before Launch (High)

• [ ] Set up CI/CD pipeline — Automated testing before deployment

• [ ] Add tests to admin app — At minimum: dashboard, orders, vendors, settings

• [ ] Wire push notifications — Server-side push for order updates, messages, promotions

• [ ] Load testing — Simulate 100+ concurrent users, flash sale scenarios

• [ ] Fix dependency conflicts — Jest 30/29, Zustand 5/4 version mismatches

### Nice-to-Have Before Launch (Medium)

• [ ] Prepare app store listings — Screenshots, descriptions, store metadata

• [ ] Create user documentation — FAQ, help center, onboarding guides

• [ ] Admin mobile responsiveness — Hamburger menu for tablet/phone

• [ ] Expand E2E testing — Vendor flow, dispatcher flow, food ordering

• [ ] Database backup verification — Confirm Neon backup strategy

## 13. Timeline Estimate

| Phase | Effort | Dependencies |
| --- | --- | --- |
| Fix email (Resend integration) | 1 day | Resend account + domain verification |
| Provision Maps API key | 30 minutes | Google Cloud billing account |
| Rotate secrets + purge git history | 2 hours | Access to all service dashboards |
| Privacy Policy + Terms of Service | 1 day | Legal review |
| CI/CD pipeline setup | 1 day | GitHub Actions configuration |
| Admin test coverage | 2-3 days | Jest + React Testing Library setup |
| Push notification service | 1-2 days | Expo push notification infrastructure |
| App store preparation | 2-3 days | Store accounts, screenshots, metadata |
| Load testing | 1-2 days | Load testing tool (k6, Artillery) |

Estimated total time to production-ready: 7-10 business days

## 14. Summary

Bexiemart is a feature-rich, architecturally sound platform that is approximately 85-90% production-ready. The core product is complete and well-engineered with enterprise-grade security, real-time features, and a comprehensive admin panel. The platform fills a clear gap in the Ghanaian campus market by combining marketplace, food ordering, service booking, and delivery dispatch in a single app.

The three critical blockers — email delivery (Resend integration), maps API provisioning, and secrets exposure — are all fixable within 1-2 days of focused work. Once those are resolved and basic CI/CD + testing for the admin panel are added, the platform is ready for a controlled beta launch on the campus market.

Recommendation: Proceed to production after addressing the three critical blockers. Target a soft launch on 1-2 campuses before scaling.